Yes. Before designing or pricing this, I would use the client meeting to close the ambiguities that materially affect architecture, timeline, and cost.

The RFP is detailed about the desired outcome, but several implementation decisions are deliberately left for the bidder.

### Questions I would prioritize

- “Do you expect the implementation phases to be sequential, or are bidders encouraged to propose overlapping workstreams?”
This directly resolves the timeline question we identified. The RFP gives individual durations but doesn't define overlap.

- “What duration do you expect for the POC, and is the POC expected before commercial award or as part of the awarded engagement?”
Very important. They specify POC scenarios but not the duration or exact procurement timing.

- “For the POC, will Wareed provide representative/synthetic datasets, or is the bidder expected to create the POC dataset?”
The document says representative or synthetic Wareed scenarios can be used, but doesn't say who prepares them.

- “Which 2–3 POC scenarios are the highest priority for Wareed?”
They list CEO, Branch, Lab, Home Visit, Marketing, alert-to-ticket, integration health and governance. Getting them to rank these tells you where to put your effort.

- “Which source systems and vendors are currently used for LIS/LDM, ERP, CRM, HR, call center, Home Visit, GPS/fleet and CX?”
This is probably your single most important technical question. The RFP identifies the integration domains but not the actual products/interfaces.

- “For each source system, what integration mechanisms are currently available—REST APIs, HL7/FHIR, database access, event streams, files, or vendor middleware?”
This can dramatically change implementation effort.

- “Which integrations are expected to be real-time, near-real-time, or batch?”
The RFP repeatedly asks for live/near-real-time operational intelligence, but you need actual latency expectations.

- “Does Wareed already have an enterprise data platform, integration platform/API gateway, MDM, and ticketing/work-management solution that we should leverage?”
You don't want to propose building things they already own.

- “What does ‘sovereign’ specifically mean to Wareed from a deployment perspective: Saudi-region public cloud, private cloud, on-premises, or a hybrid model?”
The RFP says an approved Saudi-based or sovereign model is required, subject to Wareed legal/cyber approval, but doesn't mandate one exact deployment architecture.

- “Are there approved or prohibited cloud providers, foundation models, or AI platforms?”
This is critical before you lock your architecture.

- “Does Wareed require the LLM/model itself to execute within the sovereign environment, or is controlled access to externally hosted models acceptable for non-sensitive workloads?”

- “What data classifications are considered sensitive, and what data is prohibited from leaving Wareed's controlled environment?”

- “For the MVP, what autonomy level does Wareed actually want agents to reach?”
For example, are they primarily expecting Level 1–2 Observe/Recommend, or do they expect Level 3–4 Assign/Escalate in production? The RFP defines five levels but doesn't say every MVP agent must reach a particular level.

- “What existing ticketing/workflow platform should agents create actions in?”
ServiceNow? Jira? Dynamics? Custom Wareed system? Or are you expected to provide one?

- “Who will define and approve the business rules, thresholds, escalation policies and corrective-action playbooks for each agent?”
This is huge. The AI company cannot invent what constitutes a critical TAT issue or when something gets escalated to the CEO.

- “Are the KPI definitions and baseline values already established for Branch, Lab TAT, Home Visit, CX and Growth?”
The RFP provides KPI categories, but you'll need actual formulas, thresholds and baselines to build and measure them.

- “What would Wareed consider a successful POC—what measurable acceptance criteria must we achieve to progress?”
They describe acceptance principles, including recommendation accuracy, no unauthorized actions, traceability and auditability, but numerical thresholds aren't specified.

- “How many branches, users, transactions, lab samples, Home Visits and events should the production architecture be sized for today, and what growth should we design for?”
You need this before properly sizing infrastructure and TCO.

- “Is Arabic required across the executive experience and agent interactions, and should the platform support bilingual Arabic/English operation?”
This should be clarified rather than assumed.

- “What level of local Saudi support is expected after go-live—business hours, 24×7, on-site resources, or managed service?”
Local/regional capability and SLA/support are evaluation factors.

### If you only have 10 minutes with them

I wouldn't bombard them with 20 questions. I'd ask these six:

1. Are the proposed phase durations expected to run sequentially, or can we propose an overlapping delivery model?

2. What is your expected POC duration, when does it occur in the procurement process, and which POC scenarios are highest priority?

3. Can you share the actual technology landscape behind the required integrations—particularly LIS, ERP, CRM, HR, Home Visit, call center and ticketing—and what APIs/interfaces are available?

4. What specifically constitutes an acceptable “sovereign AI” deployment for Wareed, and are there already approved cloud providers and AI/model technologies?

5. For the MVP agents, what level of autonomy do you expect at go-live: Observe/Recommend only, or should agents also autonomously assign and escalate actions?

6. What measurable criteria will Wareed use to determine that the POC and subsequent MVP are successful?

Those six answers would give you far more confidence in your architecture, effort estimate, staffing, timeline and commercial proposal.

One additional question I'd personally ask because it exposes the client's real priority is:

“If Wareed could have only three agents operating successfully six months from now, which three would create the most business value?”

The RFP names six MVP agents—CEO, Branch, Lab/TAT, Home Visit, CX and Marketing. Wareed_Sovereign_Agentic_AI_Operations_Center_Proposal.pdfPDF Getting the client to prioritize them will tell you what they actually care about, rather than treating every requirement as equally important.