CONFIDENTIAL

RESPONSE PROPOSAL

# Wareed Sovereign Agentic AI Operations Center

Sovereign AI operating model for measurable healthcare operations

Submitted to
Wareed Medical Laboratories
Kingdom of Saudi Arabia

Submitted by
NeoLimits
Draft for completion and approval

| Status | Date | Validity |
| --- | --- | --- |
| Draft response | September 2026 | 90 days [TO BE CONFIRMED] |

This confidential draft is technically structured against all twenty RFP response requirements. Corporate credentials, named personnel, final technology selections, binding service levels and prices marked for confirmation must be completed before submission.

# Letter of Submission

NeoLimits is pleased to respond to Wareed Medical Laboratories. We understand that Wareed is seeking a governed digital operating model, not a conventional command room or dashboard collection. Our response establishes a Saudi-hosted sovereign foundation, proves value through an eight-week proof of concept, and scales through controlled releases. Human authority remains intact for clinical, commercial, customer, workforce and privileged technology decisions.

A 48-week path from discovery through extended-agent release, followed by continuous improvement.

Every material recommendation and action carries evidence, policy context, identity and audit history.

Physical room, video wall, AV and furniture remain optional and commercially separate.

Final submission requires NeoLimits legal entity details, references, team biographies, certifications, commercials and signature.

## Document Control

| Field | Response |
| --- | --- |
| Version | Draft 1.0 |
| Classification | Confidential |
| Bidder | NeoLimits [legal entity to confirm] |
| Contact | [TO BE CONFIRMED] |
| Currency | SAR excluding VAT [TO BE CONFIRMED] |

# Contents

The sequence maps directly to the RFP vendor response requirements.

1 Executive Proposal and Understanding

2 Agentic Operating Model and Agent Catalogue

3 Sovereign AI Hosting and Solution Architecture

4 Integration Responsibility Matrix

5 Data Governance and Quality

6 Control Plane Policy and Approval

7 Executive Experience and Corrective Action

8 Cybersecurity and Privacy

9 Proof of Concept

10 Implementation Schedule

11 Testing and Acceptance

12 Training and Change Management

13 Support and Managed Service

14 Commercial Proposal

15 Risk Register

16 Assumptions Exclusions and Deviations

17 Intellectual Property Data and Portability

Appendix A Compliance Matrix

# 1 Executive Proposal and Understanding

Wareed requires continuous observation across branch, laboratory, Home Visit, customer experience, marketing, quality, logistics, workforce and integration health. The goal is to reduce manual follow-up, shorten signal-to-action time and provide concise executive decision intelligence.

| Wareed need | NeoLimits response | Evidence |
| --- | --- | --- |
| Continuous visibility | Event-driven operational data layer and domain agents | Freshness, completeness and health measures |
| Action, not passive dashboards | Recommendations linked to owned tickets and SLAs | Signal-to-owner and closure evidence |
| Sovereign operation | Saudi deployment boundary and Wareed-controlled identity, policies and logs | Approved data-flow and control evidence |
| Practical autonomy | Five levels enforced by permissions and approvals | Zero unauthorized actions |
| Executive clarity | Daily brief, decision queue and drill-down | Decision latency and fewer raw reports |
| Measurable value | Baseline-first delivery and benefit scorecards | Agreed KPI movement |

## Commitments

No clinical diagnosis, interpretation or result release.

Outputs visibly degrade or stop when critical data is stale or unavailable.

Human override and emergency stop remain available at all times.

No Wareed data trains a shared or third-party model without written approval.

# 2 Agentic Operating Model and Agent Catalogue

Domain owners retain accountability for KPIs, policies and outcomes. Agents receive constrained missions, isolated data scope, approved tools, explicit escalation and measurable release criteria.

| ID | Agent or service | Release | Mission |
| --- | --- | --- | --- |
| A0 | Orchestrator | Foundation | Prioritize and govern cross-domain work |
| A1 | Executive Intelligence | MVP | Daily brief and decision queue |
| A2 | Branch Operations | MVP | Volume, wait, revenue, staffing and complaints |
| A3 | Laboratory and TAT | MVP | Sample flow, QC and operational bottlenecks |
| A4 | Home Visit | MVP | Capacity, delays, routes and productivity |
| A5 | Customer Experience | MVP | Complaints and recurring themes |
| A6 | Marketing and Growth | MVP | Campaign and branch performance |
| A7-A12 | Extended domain agents | Extended | Logistics, launch, quality, workforce, field and IT health |
| S1 | Data Quality | Foundation | Validation, MDM and ownership |
| S2 | Corrective Action | Foundation | Severity, owner, SLA, escalation and closure |
| S3 | Vision Events | Optional | Privacy-aware events; no facial identification |

## Common agent contract

Mission, business owner and approved data scope.

Maximum authority level and allow-listed tools.

Freshness and quality prerequisites.

Evidence, confidence and escalation rules.

Override, emergency stop and audit requirements.

Evaluation set, drift triggers and retirement criteria.

# 3 Sovereign AI Hosting and Solution Architecture

The target is a Saudi-resident deployment for sensitive workloads, subject to Wareed legal and cybersecurity approval. Business logic is separated from model providers to support portability.

| Layer | Components | Intent |
| --- | --- | --- |
| Experience | CEO brief, dashboards, alerts and approval queues | Push decisions with evidence |
| Domain agents | A1-A12 with constrained context | Align mission and ownership |
| Control plane | Registry, orchestration, policy, tools, evaluation and observability | Enforce auditable autonomy |
| Shared services | S1, S2 and optional S3 | Reuse governance capabilities |
| Data and integration | APIs, event bus, data products, MDM, lineage and quality | Create trustworthy signals |
| Platform security | Saudi hosting, identity, keys, network, backup and monitoring | Sovereign, resilient operation |

## Mandatory controls

Saudi-approved storage and processing boundary for sensitive data, traces, prompts, embeddings and backups.

Wareed federation, RBAC, least privilege and privileged-access approval.

Encryption in transit and at rest with dedicated or Wareed-controlled keys.

Model gateway, controlled egress and complete user-agent-tool audit.

Portable prompts, policies, tool schemas and evaluations.

Tested backup, recovery and exit plan.

# 4 Integration Responsibility Matrix

Discovery will confirm endpoints, volumes, classifications and non-production availability. Source systems remain authoritative and no write-back is enabled without an approved tool and rollback path.

| Domain | Wareed | NeoLimits | Acceptance |
| --- | --- | --- | --- |
| LIS/LDM | Access, SMEs and definitions | Connector, mapping, quality and monitoring | TAT and sample reconciliation |
| ERP/CRM/CX | Approved fields, access and owners | Secure ingestion and workflow links | KPI and case reconciliation |
| HR/attendance | Purpose, minimization and access | Protected integration and risk logic | Privacy and accuracy tests |
| GPS/fleet | Provider access and route definitions | Event ingestion and exceptions | Delay scenarios |
| VMS/vision | Approved cameras and privacy basis | Optional metadata events only | Precision and false-positive limits |
| Work management | Owners, SLAs and templates | Ticket API, escalation and closure | End-to-end workflow |
| Identity/security | Directory, roles and SOC process | Federation, RBAC and log integration | Access and incident tests |

# 5 Data Governance and Quality

Each governed data product has an owner, steward, purpose, classification, lineage, retention and service expectation. Agents receive a quality envelope with every input.

| Capability | Practice | Measure |
| --- | --- | --- |
| Catalog and lineage | Register sources, transformations, consumers and retention | Coverage of production products |
| Master data | Controlled branch, service, test, campaign and role identifiers | Match and duplicate rates |
| Quality | Validity, completeness, consistency, timeliness and reconciliation | Pass rate by critical field |
| Freshness | Source-specific thresholds and degraded states | Freshness SLA |
| Privacy | Minimization, masking and purpose-based access | Access exceptions |
| Retention | Policy for raw data, traces, embeddings, logs and evidence | Deletion and legal-hold tests |

# 6 Control Plane Policy and Approval

Policy is evaluated before tool execution and again before commit. Controls include identity, purpose, schema validation, thresholds, duplicate prevention, approvals, rate limits, trace capture, rollback, override and emergency stop.

| Level | Capability | Release condition |
| --- | --- | --- |
| 1 Observe | Read, summarize and detect | Approved source and read-only role |
| 2 Recommend | Evidence-linked hypotheses and options | Accepted evaluation and human decision owner |
| 3 Assign | Create and route approved task | Workflow, owner map and idempotent tool |
| 4 Escalate | Advance overdue, repeated or severe cases | Approved severity and escalation policy |
| 5 Act with approval | Execute reversible low-risk action | Action approval, rollback and audit test |

## Non-delegable boundaries

Clinical diagnosis or result release.

Unapproved pricing, discount, campaign or major budget action.

Sensitive customer communication outside approved templates.

Employment decisions based solely on AI.

Privileged production or security change without IT approval.

# 7 Executive Experience and Corrective Action

The default interface is a concise daily brief and prioritized decision queue. Dashboards provide drill-down, not passive monitoring.

| Stage | Behavior | Evidence |
| --- | --- | --- |
| Detect | Record source, time, entity and confidence | Source and rule/model version |
| Correlate | Combine signals and suppress duplicates | Rationale and suppression log |
| Prioritize | Set approved severity | Policy and impact factors |
| Assign | Create owner and SLA | Acknowledgment and due time |
| Escalate | Advance overdue, repeated or severe case | Notifications and route |
| Resolve | Capture action and validation | Closure evidence |
| Learn | Measure recurrence and effectiveness | Outcome and approved improvement |

30-second enterprise view with freshness and service health.

Daily CEO brief: change, impact, evidence, owner, recommendation and decision due.

Decision queue supports approve, reject, request evidence and delegate.

Provisional pilot targets: zero unauthorized action, 100 percent material traceability, at least 30 percent duplicate-alert reduction and at least 95 percent closure-evidence completeness.

# 8 Cybersecurity and Privacy

Security is embedded in design, delivery and operations, aligned to Wareed policy and applicable Saudi obligations confirmed by Wareed legal and security leadership.

| Area | Response |
| --- | --- |
| Secure design | Threat modeling, data-flow review and misuse cases for each agent |
| Access | Federation, RBAC, least privilege, segregation of duties and reviews |
| Application/API | Secure SDLC, scanning, secrets, authentication, validation and rate limits |
| AI security | Prompt-injection controls, data boundaries, model/tool allow-lists and adversarial tests |
| Monitoring | Central logs, incident playbooks, synchronized time and evidence retention |
| Privacy | Minimization, purpose limitation, masking, retention and approved vision events |
| Continuity | Backup, restore testing, tiering and agreed RPO/RTO |

# 9 Proof of Concept

An eight-week POC uses representative or synthetic data and demonstrates signal-to-recommendation-to-governed-action.

| Weeks | Activity | Exit evidence |
| --- | --- | --- |
| 1 | Charter, scenarios, baseline, data and scoring | Signed charter and scorecard |
| 2 | Load data and configure quality/freshness | Reconciled dataset |
| 3-4 | CEO, Branch, Lab, Home Visit, Marketing and IT scenarios | Traces and evaluations |
| 5 | Alert-to-ticket and approvals | Owner, SLA, escalation and replay |
| 6 | Degraded, adversarial and prohibited-action tests | Test and defect report |
| 7 | Business-user evaluation | Scored results |
| 8 | Final demonstration and value case | POC report and go/no-go |

CEO brief identifies three material decisions with evidence.

Branch decline correlates revenue, waiting, staffing and complaints.

Lab scenario identifies an operational TAT bottleneck without clinical decision.

Home Visit recommends route/capacity response and escalates recurrence.

Marketing gives evidence-based Stop, Continue or Adjust recommendation.

Integration failure degrades affected outputs; governance tests permissions, approval and override.

# 10 Implementation Schedule

The indicative 48-week program fits the RFP phase ranges. Timing depends on access, hosting and source-system readiness.

| Phase | Timing | Outcomes | Gate |
| --- | --- | --- | --- |
| 1 Discovery | Weeks 1-6 | Current state, sovereignty, catalogue, baseline and MVP | Architecture approval |
| 2 Foundation | Weeks 7-20 | Data, integrations, identity, S1, S2, A0 and observability | SIT and security acceptance |
| 3 MVP | Weeks 21-32 | A1-A6, executive experience and pilot workflows | UAT, ORT and pilot acceptance |
| 4 Extended | Weeks 33-48 | A7-A12, optional S3 and approved automation | Agent/workflow acceptance |
| 5 Scale | Ongoing | Prediction, expansion and improvement | Quarterly value review |

## Indicative team

Engagement Director and Program Manager.

Enterprise and AI Architect.

Data and Integration Lead.

AI Engineering and Healthcare Operations Leads.

Security and Privacy Lead.

Change, Training and QA Leads.

Named personnel, allocation and local delivery evidence: [TO BE CONFIRMED].

# 11 Testing and Acceptance

Every release passes data, agent, workflow, security, performance, user and operational readiness tests.

| Stream | Coverage | Exit |
| --- | --- | --- |
| Data/integration | Mapping, reconciliation, freshness, retry and recovery | Critical sources reconciled and monitored |
| Agent evaluation | Golden cases, grounding, confidence and prohibited behavior | Agreed thresholds met |
| Workflow | Ownership, SLA, approval, override and closure | End-to-end pass |
| Security/privacy | Access, vulnerability, adversarial AI and logs | No unresolved critical/high issue unless accepted |
| Performance | Latency, throughput, scale, recovery and cost | Service targets met |
| UAT/ORT | Usability, correctness, people, support and runbooks | Authorized sign-off |

# 12 Training and Change Management

Adoption focuses on changed decisions and accountability, not just navigation.

| Audience | Outcome | Format |
| --- | --- | --- |
| Executives | Use brief, queue and evidence | Scenario briefing |
| Domain owners | Own KPIs, policy, playbooks and authority | Design workshops |
| Operations | Acknowledge, resolve, escalate and close | Role practice |
| Data stewards | Manage definitions, quality and lineage | Hands-on sessions |
| IT/security | Operate controls, integrations and incidents | Technical training |
| Administrators | Manage registry, policy and evaluations | Certification |

Measure proficiency, active workflow use, manual follow-up reduction, recommendation disposition, trust and time to resolve quality feedback.

# 13 Support and Managed Service

A joint service desk covers platform, integration and agent operations. Final commitments depend on topology and service hours.

| Priority | Example | Initial response |
| --- | --- | --- |
| P1 | Outage, unauthorized action or severe security/data risk | 15 minutes, 24x7 [TO CONFIRM] |
| P2 | Material degradation of critical workflow | 30 minutes [TO CONFIRM] |
| P3 | Non-critical defect with workaround | 4 business hours [TO CONFIRM] |
| P4 | Request or minor defect | 1 business day [TO CONFIRM] |

Monitor platform, agent, integration, freshness, quality, security and cost.

Incident, problem and controlled change management.

Monthly evaluation, drift and false-alert review.

Patch, vulnerability, backup and recovery coordination.

Quarterly value review, runbook maintenance and exit support.

# 14 Commercial Proposal

The model is phased and milestone-based. Final prices require source volumes, hosting, services and SLA confirmation.

| Work package | Basis | One-time SAR | Recurring SAR |
| --- | --- | --- | --- |
| Discovery and design | Fixed fee | [TO CONFIRM] | - |
| Data and control foundation | Milestone fee | [TO CONFIRM] | [Infrastructure] |
| MVP agents | Per accepted release | [TO CONFIRM] | [Platform/model use] |
| Extended agents | Unit or phase fee | [TO CONFIRM] | [Incremental use] |
| Managed service | Monthly fee | - | [TO CONFIRM] |
| Optional vision service | Separate option | [TO CONFIRM] | [TO CONFIRM] |
| Optional physical layer | Separate option | [TO CONFIRM] | [TO CONFIRM] |

Payments align to accepted discovery, architecture, foundation, MVP, pilot, extended workflow, stabilization and final acceptance.

Third-party, infrastructure and model costs are transparent and separate.

Usage assumptions and overage rules are explicit.

VAT and contractual payment percentages are to be confirmed.

# 15 Risk Register

Risks are jointly owned and reviewed through phase gates.

| ID | Risk | Rating | Mitigation |
| --- | --- | --- | --- |
| R1 | Source access/quality | High | Early discovery, synthetic POC, quality gates and owner escalation |
| R2 | Unclear KPI definitions | High | Signed dictionary and reconciliation |
| R3 | Alert fatigue | High | Severity, deduplication and outcome review |
| R4 | Unsupported confidence | High | Grounding, evaluation and human approval |
| R5 | Unauthorized action | Critical | Allow-lists, policy, negative tests and emergency stop |
| R6 | Privacy/residency breach | Critical | Classification, Saudi boundary, encryption and audit |
| R7 | Model lock-in | Medium | Gateway and portable policies/evaluations |
| R8 | User resistance | Medium | Co-design, training and adoption measures |
| R9 | API instability | High | Health monitoring, retries and degraded state |
| R10 | Benefits not attributable | Medium | Baseline and agreed attribution |
| R11 | Vision false positives | High | Optional controlled pilot |
| R12 | Scope expansion | Medium | Catalogue boundaries and change control |

# 16 Assumptions Exclusions and Deviations

The following items prevent hidden scope and unsafe autonomy.

## Assumptions

Wareed provides SMEs, owners, lawful access, APIs, test environments and timely approvals.

Wareed approves KPI definitions, authority, rosters, templates and retention.

Production hosting, volumes, languages, hours and recovery targets are confirmed in Phase 1.

## Exclusions

Clinical diagnosis, medical advice and result release.

Autonomous pricing, campaign, HR or privileged-security decisions.

Replacement of systems of record, camera hardware or facial identification.

Physical command room and source-vendor/API charges unless separately priced.

## Deviations

| Item | Position |
| --- | --- |
| Sovereign deployment | Comply, subject to approved topology |
| Agent catalogue | Phased as requested; S3 optional |
| Schedule | 48 weeks indicative, subject to access |
| Commercials | Structure complete; figures require bidder input |
| Credentials and local capability | Final evidence required |

# 17 Intellectual Property Data and Portability

Wareed retains ownership of its data. The final contract will define ownership and use rights for derived assets, custom code and pre-existing intellectual property.

| Asset | Position |
| --- | --- |
| Wareed source and derived operational data | Wareed owned |
| Prompts, policies, playbooks, evaluations and configurations | Wareed ownership or perpetual transferable rights; exportable |
| Traces, embeddings and audit evidence | Wareed controlled and exportable under retention policy |
| NeoLimits pre-existing assets | Remain NeoLimits property with contracted Wareed use rights |
| Third-party models/software | Disclosed terms and dependencies |
| Custom integration code | Ownership or perpetual license to agree |
| Exit | Documented exports and transparent transition assistance |

# Appendix A Compliance Matrix

All twenty requested response topics are addressed.

| No | Requirement | Location |
| --- | --- | --- |
| 1 | Executive proposal | Section 1 |
| 2 | Operating model and catalogue | Section 2 |
| 3 | Sovereign hosting | Section 3 |
| 4 | Solution architecture | Section 3 |
| 5 | Integration and responsibility | Section 4 |
| 6 | Data governance and quality | Section 5 |
| 7 | Control plane and approval | Section 6 |
| 8 | Detailed agent roles | Section 2; detailed in Phase 1 |
| 9 | Executive experience | Section 7 |
| 10 | Corrective action workflow | Section 7 |
| 11 | Cybersecurity and privacy | Section 8 |
| 12 | POC | Section 9 |
| 13 | Schedule | Section 10 |
| 14 | Testing and acceptance | Section 11 |
| 15 | Training and change | Section 12 |
| 16 | Support and SLA | Section 13 |
| 17 | Commercials | Section 14; prices to confirm |
| 18 | Risk register | Section 15 |
| 19 | Assumptions and deviations | Section 16 |
| 20 | IP, data and portability | Section 17 |

## Finalization Checklist

Confirm legal entity, contact and signatory.

Add verified healthcare and Saudi/regional references.

Name team and attach biographies and certifications.

Select Saudi hosting topology and named technology stack.

Confirm volumes, language, hours, RPO/RTO and SLAs.

Complete pricing and contractual IP, model, liability and data positions.

Complete legal, security and commercial review.